10th July 2026

Dear Sir/Madam,

Invitation to Tender for the Blade Strike Analysis  project for the Carbon Trust’s OWA Programme

You are invited to submit a Tender for the Blade Strike Analysis  project (the "BlaSt project” or ”Project”) which is part of the Offshore Wind Accelerator (OWA) programme. The key objective of the Project is to support the development of a safe, secure and risk-based method that enables SOVs equipped with W2W gangways to approach and connect to turbines without requiring full turbine shutdown, where this can be demonstrated to be safe under defined operating conditions.

The Invitation to Tender (ITT) consists of the following documents:

Description of Tender (this document);

OWA Stage IV Contractors’ Conditions;

Tender Certificate (Word template);

Bid Price Calculation Sheet (Excel template);

Clarification Document (if applicable);

Project Closeout Form (for information purposes only – no need to complete now); and

OWA Cost Model Input Sheet (for information purposes only – no need to complete now).

Unless informed to the contrary, tenders and communications shall be sent by e-mail to the following e-mail address: arturo.andersen@carbontrust.com

Tenders must be submitted before 7th August 2026. Any tenders received after this date and time will be deemed non-compliant.

Your Tender must consist of the following, the contents of which are described further below:

Main Bid Document (pdf) – template not provided;

Signed Tender Certificate (pdf) – template provided; and

Bid Price Calculation Sheet (xls) – template provided.

The timeline of this procurement process is as follows:

Deadline for clarification questions	17th July 2026

Clarification Document published1	24th July 2026

Submission of full Tender	7 th August 2026

Bidder interviews	w/c 24 th August 2026

Successful Contractor announcement	w/c 7th September 2026

Envisaged Contract award date	w/c 14th September 2026

Please e-mail any clarification questions, including questions about the timing of this ITT, to arturo.andersen@carbontrust.com and Alistair.morris@carbontrust.com any time before 17th July 2026. The complete set of clarification questions and all answers to clarification questions will be published in the Clarification Document on our website by 24th July 2026 and will hence be visible to all potential Bidders: https://www.carbontrust.com/news-and-events/tenders

For information about the OWA programme, please see the Carbon Trust’s website:

https://www.carbontrust.com/our-projects/offshore-wind-accelerator-owa

We look forward to receiving your Tender.

Yours sincerely,

………………………………………………………..

Arturo Andersen Chinbuah

For and on behalf of THE CARBON TRUST

THE CARBON TRUST OFFSHORE WIND ACCELERATOR

Invitation to Tender for the “Blade Strike Analysis ” Project

Description of Tender

Contents

Key Information	0

Project Details	0

Key Dates	0

IMPORTANT INFORMATION FOR BIDDERS	4

1. Introduction to the Offshore Wind Accelerator	6

2. Background and objective of the BlaSt project	7

3. Tender documents for submission	8

4. Scope of Work	9

Work Packages	10

5. Intellectual Property, Knowledge and Input Data	12

6. Bid Pricing	13

7. Tender Evaluation Criteria	14

Criterion 1: Approach to Work (Weighting: 30%)	14

Criterion 2: Experience (Weighting: 30%)	14

Criterion 3: Staff Skills (Weighting: 15%)	15

Criterion 4: Bid Price (Weighting: 25%)	15

8. Glossary	17

## IMPORTANT INFORMATION FOR BIDDERS

Publishing

Neither this document, nor any part of it nor any other information supplied in connection with it may, except with the prior written consent of the Carbon Trust, be republished, reproduced, copied, distributed or disclosed to any person for any purpose other than consideration by the recipient of whether or not to submit a Tender.

Tender evaluation

The received tenders will be evaluated by the Carbon Trust and the OWA Partners against the criteria provided in section 7 and the Bidder authorises the Carbon Trust to share its submitted Tender with the OWA Partners for this purpose. A shortlist of Bidders will be created and invited for interview.  Carbon Trust will do a vetting of the shortlisted bidders. Carbon Trust may request shortlisted bidders to fill-in a Due Diligence Questionnaire to supply additional information prior to being invited for an interview.

Contracting

Bidders should note that the Scope of Work contained in section 4 of this document does not constitute an offer to contract with the Carbon Trust. It only represents a definition of specific requirements and an invitation to submit a Tender addressing these requirements.

Issuance of this Invitation to Tender and the subsequent receipt and evaluation of the tenders by the Carbon Trust does not commit the Carbon Trust to enter into a Contract with any Bidder.

Should Your Tender be successful, a Final Scope of Work that builds upon the Scope of Work contained in section 4 of this document and Your Approach to Work will be mutually agreed between You and the Carbon Trust.  Once the Final Scope of Work is agreed, Your offer will be formally accepted by the Carbon Trust issuing an Award Letter, the Final Scope of Work, the OWA Stage IV Contractors’ Conditions, and any clarifications agreed in writing. The Award Letter, the Final Scope of Work, the OWA Stage IV Contractors’ Conditions, and any clarifications agreed in writing will establish the Contract for the Blade Strike Analysis   project (the “Contract”) between You and the Carbon Trust. With the exception of any minor amendments to the OWA Stage IV Contractors’ Conditions which may be requested by the Bidder, the submission of a Tender shall constitute unqualified acceptance of the OWA Stage IV Contractors’ Conditions. In the event that minor amendments to the OWA Stage IV Contractors’ Conditions are requested, such amendments must be clearly stated and the exact alternative wording must be provided in Annex A of the Tender Certificate. Please note that it is at the sole discretion of the Carbon Trust to accept any of the proposed amendments and that the Carbon Trust reserves the right to require the provision of further information in relation to any such request. No minor changes other than those contained in Annex A of the Tender Certificate at the time of submitting the Tender will be considered. No material changes will be considered at any time.

Mechanics of the Tender process

Bidders should note that:

it is at the discretion of the Carbon Trust whether to accept any non-compliant Tender or whether to reject any non-compliant tenders without progressing such tenders through the evaluation phase;

the Carbon Trust reserves the right not to accept the lowest priced Tender or any Tender whatsoever;

the Carbon Trust reserves the right to accept more than one Tender;

unless a Bidder makes a formal statement to the contrary, the Carbon Trust reserves the right to accept any part of a Bidder’s Tender without accepting the remainder;

formal notification that a tender has been successful will be communicated in writing by the Carbon Trust;

the costs of tendering are the full responsibility of the Bidder; and

the pricing set by Bidders shall be valid for a minimum of 90 days.

Bids may be submitted by individuals, companies, organisations or consortia.

Bidders should be aware that dates referred to in this Invitation to Tender may be subject to change where this is necessary in the interests of the Project (such changes will be notified in advance).

The Tender Certificate, Main Bid Document and any correspondence must be written in English. This Invitation to Tender, the Contract, its formation, interpretation and performance is subject to and in accordance with the law of England and Wales.

Conflicts of interest

Bidders should be free of any commercial interests, partnership arrangements or contracts underway or other matters which may present a conflict or potential conflict of interest in respect of the provision of these services.  As set out in section 3, if a Bidder thinks that it may have any conflict or potential conflict of interest, the Bidder shall describe the details of this conflict and provide details of whether and how it would propose to manage such a conflict in a satisfactory and robust manner in Annex B of the Tender Certificate.  The Carbon Trust reserves the right to require the provision of further information in relation to any conflict or potential conflict of interest.

Disclaimer

The information contained in this Description of Tender document and in any documents or information it refers to or incorporates (the “Disclosed Information”) has been prepared to assist interested parties in deciding whether to submit a Tender. The Disclosed Information is not a recommendation by the Carbon Trust. It does not purport to be all inclusive or include all the information that a Bidder may require.

Neither the Carbon Trust nor any of its directors, employees, agents or advisers makes any representation or warranty (express or implied) as to the accuracy, reasonableness or completeness of the Disclosed Information. All such persons or entities expressly disclaim any and all liability (other than in respect of fraudulent misrepresentation) based on or relating to the Disclosed Information or any subsequent communication.  The Bidder should conduct its own due diligence and seek its own professional, legal, financial and other advice as appropriate. The only information which will have any legal effect and/or upon which any person may rely will be such information (if any) as has been specifically and expressly represented and/or warranted in writing to the successful Bidder in any written contract that may be entered into with the Carbon Trust.

Introduction to the Offshore Wind Accelerator

- The Offshore Wind Accelerator (“OWA”) is an industry-driven collaborative research, development and demonstration programme which was initially launched by the Carbon Trust in 2008 in collaboration with five offshore wind developers. The programme has since expanded during OWA Stages I, II, III and IV to include currently nine offshore wind developers from various countries within the European Economic Area (the “OWA Partners”). At the time of issue of this Invitation to Tender the OWA Partners are: Ørsted Wind Power A/S, RWE Offshore Wind GmbH, ScottishPower Renewables (UK) Limited, Equinor ASA, Vattenfall Vindkraft A/S, EnBW Energie Baden-Württemberg AG, Shell Global Solutions International B.V., TotalEnergies OneTech and JERA Nex bp Development Limited.

- OWA Stage IV aims to continue the cost reduction of offshore wind to make it cost competitive with other sources of energy generation, overcome market barriers, develop industry best practice, trigger the development of new industry standards and support the international expansion of offshore wind.

- Research under the OWA currently falls into five research areas: Cables, Electricals, Foundations, Logistics and O&M, and Energy Yield & Performance. Research, development and demonstration projects are carried out in each of the five research areas to address technology challenges. This Invitation to Tender is related to the OWA research area Logistics O&M.

- Each of the five research areas is managed by the Carbon Trust and governed by a Technical Working Group (“TWG”) consisting of technical experts appointed by the OWA Partners. The TWG Logistics O&M will supervise the Project, provide technical direction and guidance to the Contractor (where needed) and review the Project Deliverables, findings and other outcomes.

- Please note, the term “Contractor”, where used within this document, refers only to the successful Bidder or, in the event that the Contract is awarded to a consortium, the successful Bidders.

Background and objective of the BlaSt project

- The OWA TWG Logistics O&M would like to investigate the risk of blade strikes to walk-to-work (W2W) gangways when Service Operation Vessels (SOVs) connect to offshore wind turbines,

- Currently, the absence of standardised, industry-wide protocols requires turbines to be stopped for each SOV connection and obliges vessel masters and developers to negotiate site-specific procedures, adding operational downtime and cost while vessels are already under charter. This work would develop a common, evidence-based blade-risk framework defining risk-based operational limits that enables safe SOV approaches, potentially while turbines remain running, aiming to eliminate potential blade-strike incidents, improving W2W safety, and increasing turbine power production.

- The main objectives of this work are to

- Develop a blade-risk framework for W2W operations. Establish an evidence-based framework tailored to walk-to-work scenarios that defines blade hazard zones relative to vessel position and turbine state and identifies the key risk drivers and mitigation measures.

- Enable safe SOV approaches to uncontrolled or non-optimal turbines

- Develop operational standardised procedures to remove blade strike risk during W2W gangway connection and crane operations from SOVs to the transition piece, building from existing industry knowledge and experience, building from existing industry knowledge and experience.

- The expected benefits of this work are expected to improve safety outcomes for walk-to-work connection from SOVs by reducing the risk of vessel damage or blade-related collisions. It will also support the development of standardised industry guidance for W2W proximity operations, strengthen the safety case for next-generation vessels and larger turbines, and decrease turbine downtime, thereby increasing annual energy production (AEP) and improving levelised cost of electricity LCOE.

Tender documents for submission

- In response to this Invitation to Tender, Bidders are required to submit

  - A Main Bid Document (pdf) – no template provided;

  - The signed Tender Certificate (pdf) – template provided; and

  - The filled-in Bid Price Calculation Sheet (xls) – template provided.

- The Main Bid Document should be no more than 20 pages excluding appendices and no more than 40 pages including appendices.  Font should be clearly legible, and be at least font size 11. The Main Bid Document shall as a minimum include the following information:

  - The Bidder’s proposed detailed Approach to Work (see section 4 and criterion 1 for more details). The Approach to Work should:

    - include a Gantt chart which describes the timeline for the Project, showing when each Work Package will start and finish;

    - outline how the Bidder will deliver the Scope of Work and do so on budget and within the allocated time;

    - specify any input data, background IP, hardware or other inputs that the Bidder requires the Carbon Trust and/or the OWA Partners to provide;

    - specify any Alternative Work (i.e. substitute activities to take place instead of certain activities outlined in the Scope of Work in section 4).  If Alternative Work forms part of the Approach to Work, the Bidder is expected to highlight, explain and justify the intended deviation from the Scope of Work.  Alternative Work will be considered as non-optional when the Tender is evaluated; and

    - specify any Additional Work (i.e. activities to take place in addition to the activities outlined in the Scope of Work in section 4).  If Additional Work forms part of the Approach to Work, the Bidder is expected to explain and justify why the Additional Work would be beneficial and to provide a separate quotation for these activities.  It is at the discretion of the Carbon Trust to consider Additional Work in the evaluation of the Tender.

  - a pdf copy of the filled-in Bid Price Calculation Sheet;

  - the offered Bid Price, including any cost assumptions deemed relevant by the Bidder – see section 6 and criterion 4 for more details;

  - an explanation of experience and staff skills, and how these are relevant to the Approach to Work – see criteria 2 and 3 for more details; and

  - supplementary information to provide experience evidence and skills evidence (e.g. CVs) – see criteria 2 and 3 for more details. This information should be provided as appendices to the Main Bid Document.

- The Tender Certificate must be signed by an authorised signatory. Bidders must fill in the provided template.

- The filled-in Bid Price Calculation Sheet must be provided in Excel format in addition to the information provided in the Main Bid Document.  See Section 6 and Criterion 4 for more details.

- The failure by a bidder to submit either the Main Bid Document, the signed Tender Certificate or the filled-in Bid Price Calculation Sheet shall mean that such Tender is a non-compliant Tender.

Scope of Work

- The Scope of Work is provided in this section 4.

- The Scope of Work comprises 5 Work Packages. The Scope of Work sets out the initial ideas on the key activities that the Contractor is expected to deliver for the  Project.

- It is expected that the Contractor will report on Project Deliverables to the TWG.  The Carbon Trust and TWG shall review and provide feedback on each Project Deliverable.  There will be at least one round of review comments to be accommodated by the Contractor for each Project Deliverable.

- The Final Scope of Work will be agreed between the Carbon Trust and the Contractor when entering into the Contract. The Final Scope of Work may reflect any updates, changes or improvements to the Scope of Work as proposed by the Contractor in its Alternative Work or Additional Work and as agreed by the Carbon Trust.

- Due to the breadth of skills and experience required for the Project bidders may decide to build a consortium to successfully meet the objectives of the Project. If a Tender is submitted by a consortium it is expected that, in the case that the consortium is selected as the preferred Bidder, Carbon Trust will only enter into a Contract with the Project Coordinator, and that the Project Coordinator will subcontract the other members of the consortium.

- The Carbon Trust appreciates that it will take a small team of mixed seniority approximately 8 months to complete the Project.

- Bidders should use the Scope of Work as set out below to create the Approach to Work. Any Alternative Work or Additional Work shall be stated in the Approach to Work at the end of the relevant Work Package description.

- It is expected that simplifying assumptions will be required to complete the work in the given timeframe.  These assumptions should, to the extent possible at the time of Tender submission, be clearly stated in the Approach to Work. It is expected that during the execution of the BlaSt Project, any assumptions will be discussed with the TWG prior to the start of each Work Package.

Work Packages

| Work Package | Description of work |
| --- | --- |
| WP1: Review operational context definition | Aim: Establish a clear, evidence-based understanding of current industry practices and decision-making during SOV approach and W2W connection operations that influence blade strike risk. Literature and incident review - Review existing public literature on blade strike risks involving vessels and gangways, including multiple G+ publications, HSE regulator safety notices, and any relevant data that OWA partners are willing to share. - The appointed contractor should use findings and recommendations from the G+’s Managing the risk of moving, installed WTG blades striking a vessel good practice guideline as a baseline to build upon for this project. - Collate and synthesise available information on blade strike incidents and near‑misses involving vessels and gangways, including post‑incident findings and mitigation measures. - Consider a range of turbine operating states, including: - Normal operation, idling, shutdown, faulted, grid loss, and commissioning states. - Non‑optimal yaw alignment or rotor orientation relative to prevailing wind, wave, and vessel heading. - Blade pitch behaviour, rotor movement, and deviations from expected parked conditions. Industry procedures and practices - Engage with stakeholders: Vessel owners, masters, and operators to identify the operational procedures during vessel-to-turbine connection. Include Health and Safety organisations such as the G+ and IMCA. - Review existing SOV to turbine approach procedures, including gangway connection procedures, within the industry. - Identify how turbine state information is currently communicated (or not) to vessel masters and offshore managers during operations. - Identify and map differences and inconsistencies in procedures and operational limits between developers, wind farms, and vessel size. - Review cases where procedures failed or required deviation due to turbine positioning or environmental conditions. - Review post-incident analysis and mitigation measures. - Analyse existing procedures, or procedures under development, that allow SOVs to approach and connect gangways to a turbine without turbine shutdown. - Identify enabling conditions, constraints, and known limitations associated with such operations. Operational decision making: - Engage with vessel owners, masters, operators/developers, and relevant health and safety organisations to understand how operational decisions are made in practice. - Identify where conservative assumptions, qualitative judgement, or site‑specific rules are used to manage blade strike risk, and assess the implications for safety margins, operational downtime, and consistency across projects. Summarise findings, emphasising procedures which led to incidents or near misses, and those practices that are perceived by industry as safer practices. - Link early findings to existing and or potential procedures which could allow safe vessel approach and gangway connection without turbine shutdown. |
| Project Deliverables: - D01.1: Summary report of operational context findings. |  |
| WP2: Blade risk identification | Aim: Identify and assess credible blade strike scenarios by evaluating vessel and turbine‑related risk factors, and determining their relevance and significance to the wider industry Understanding the risk profile of SOVs: - SOV size and geometry: Assess how vessel height, length, freeboard and superstructure influence potential interaction with the transition piece (TP), particularly during approach and gangway deployment. - Potential interaction between SOVs and turbine blades leading to contact incidents and near misses should be included in the review. - Propulsion and DP capability: Assess the influence of propulsion configuration and DP class on station‑keeping performance, controllability during approach, and ability to maintain safe separation distances under varying environmental conditions. - Vessel layout and gangway arrangement: Assess gangway positioning, outreach and articulation relative to the turbine, TP and rotor plane, including potential exposure during off-design turbine states Turbine-related risk factors: - Turbine positioning and yaw: Assess blade position and rotor orientation relative to vessel heading and gangway, including the effects of yaw misalignment and turbine response in non-optimal conditions. - Transition piece layout: Assess compatibility between a generalised TP geometry within an agreed turbine size, access points and vessel gangway systems, including constraints introduced by TP design. - Blade air gap: Assess available blade clearance relative to vessel, gangway and vessel superstructure across relevant turbine operating states. Based on the identified risks, develop a risk assessment incorporating vessel and turbine risk actors to identify credible blade strike scenarios and their relative likelihood. - Review outputs WP 1 in line with risk assessment: are the identified risks an issue to the industry? Following completion of the above analysis, identify which of the assessed risks are also applicable to crane operations from SOVs to turbine transition pieces. |
| Project Deliverables: - D02.1: Assessment of existing blade-strike risks and their likelihood. |  |
| WP3: Risk Mitigation and Controls | Aim: develop standardised, risk-based procedures that mitigate blade strike risks during SOV and W2W operations. Define clear, consistent operational requirements linked to vessel characteristics, turbine status, environmental conditions, and critical operational information. - Develop standardised, risk‑based operational procedures to manage identified blade strike risks, building on findings from WP1 and WP2 and existing industry best practices. - Procedures should be designed to be broadly applicable across wind farms and vessel types, while allowing adaptation to site- and vessel-specific requirements. - Minimum procedural elements should cover: - Vessel design considerations: Define how vessel characteristics (e.g. height, superstructure, gangway configuration, DP capability) influence permissible operating envelopes and procedural requirements. - WTG design requirements: Identify turbine and transition piece design features that affect safe vessel approach and gangway connection, including access arrangements and spatial constraints. - Weather operating criteria: Define environmental limits (wind, wave, current) relevant to blade strike risk during approach, station‑keeping and gangway operations. - Turbine status and access conditions: Define permissible turbine operating states for vessel approach and W2W connection, including requirements and constraints associated with turbine start-stop and remote-control capabilities. - Critical operational information: Define the minimum turbine and site information required to support safe operations, including blade position, turbine rotation state, yaw status, and TP access gate configuration. - Assess the applicability of the risk-based procedures developed above to crane operations from SOVs to TPs, including any procedural requirements or operational conditions that may enable safe craning activities without requiring turbine shutdown. |
| Project Deliverables: - D03.1: Protocols for SOV approaches to turbines, including guidance on how vessel and turbine characteristics influence procedures. |  |
| WP4: Industry workshop | Aim: The workshop should aim to converge on a largely generic, industry-applicable approach that can be efficiently tailored to specific vessel and turbine characteristics. - Carry out a workshop presenting the previous findings, aiming to allow vessel owners, masters and OWA partners to review procedures and discuss potential solutions/standards - Use the workshop to develop a broadly applicable procedural framework, targeting a ~90% generic approach applicable across wind farms and vessel types, and ~10% to account for vessel-specific and turbine-specific characteristics (e.g. vessel size, propulsion power, gangway configuration, turbine layout). |
| Project Deliverables: - D04.1.: Summary industry workshop outcomes |  |
| WP5: Roadmap to implementation | Aim: Consolidate findings from previous work packages to define a clear, practical roadmap for implementing standardised SOV vessel-turbine approach procedures and W2W-TP connection across the industry without turbine shutdown. Based on the outputs of WP1–WP4, synthesise the conclusions and develop a clear, practical roadmap for the potential implementation of standardised SOV and W2W vessel–turbine approach and connection procedures. - The roadmap shall explicitly reference outcomes from WP4, setting these in the context of feasibility, industry readiness, and the potential adoption of a standardised vessel and gangway interaction approach with turbines. - Highlight any remaining gaps, and the need for further validation, data collection, or demonstration activities required to enable implementation of standardised practices at a new wind farm site. - If outcomes are deemed successful and there is developer-led support to implement this standardised approach, define the key implementation steps and indicative timelines for deploying the standardised approach at a new wind farm site. - Assess the potential impact of industrialising standardised vessel–turbine interactions on industry safety performance and indicative LCOE outcome impact. - Review the applicability of the proposed standardised procedures to floating wind operations, identifying any additional considerations or constraints specific to floating wind that are not addressed within fixed-bottom projects. |
| Project Deliverables: - D05.1: Generic industry approach supported by workshop insights and implementation roadmap |  |
| WPA. Project Management | The Bidder should stipulate how it will manage the Project efficiently and effectively. In particular, the following activities should be included (and hence budgeted for) - project management time (including sufficient time for review processes); - regular update calls with the Carbon Trust Project Manager and/or Technical Working Group as required; - the preparation of monthly flash reports (Carbon Trust template) containing key financial data and information of the delivery status of the Project; and - towards the end of the Project - the production of a 3-10 pages Executive Summary Report for the entire Project; - the preparation of a Project Closeout Form (Carbon Trust template) which includes a short summary of areas for future research a summary of relevant HSE aspects, and a documentation of all Project Deliverables; - the preparation of a final presentation to the TWG; - time dedicated to presenting the main results, findings and outcomes of the Project in the form of a 1-hour webinar to OWA Partners; and - the provision of inputs for the OWA Cost Model by completing the OWA Cost Model Input Sheet (Carbon Trust template) Bidders should be aware that the Carbon Trust and TWG usually require 2-3 weeks to review and provide feedback on each Project Deliverable, with at least one round of review comments to be accommodated. This should be considered when calculating Your Bid Price. |
| Project Deliverables: - DA.1: Monthly flash reports - DA.2: Executive Summary Report - DA.3: Final presentation - DA.4: Delivery of webinar - DA.5: Project Closeout Form - DA.6: Input sheet for OWA Cost Model - DA.7: Wider dissemination of outputs – to be determined during the project |  |
| Expenses | The Bidder should detail the amount of expenses it expects to incur throughout the Project. Expenses will be paid as incurred up to the amount specified and any unused balance will not be paid. |

Intellectual Property, Knowledge and Input Data

- Full details of the intellectual property requirements and conditions can be found in the attached OWA Stage IV Contractors’ Conditions.

- The Carbon Trust and/or the OWA Partners are able to make available the following input data, background IP or other resources to the successful Bidder for the purposes of the completing the Project, subject to the confidentiality conditions in the OWA Stage IV Contractors’ Conditions:

  - Any data that OWA partners might be willing to share regarding their SOV approach and connection operations with the TP.

Bid Pricing

- To provide Bidders with greater clarity on the nature, level and type of work involved in the various Work Packages, the Total Budget for the delivery of this Project is expected to range between £60k and £90k.

- The Bid Price submitted with the Tender must be derived from the cost breakdown in the Bid Price Calculation Sheet, and must include all expenses.  The Bid Price is the price for the activities that will address the Scope of Work (and any Alternative Work proposed by the Bidder).  The Bid Price Calculation Sheet and the Bid Price shall not include the price of any Additional Work suggested by the Bidder.  Instead, the price for such Additional Work Packages shall be stated separately to the Bid Price in the Main Bid Document.

- If the Bid Price exceeds the expected range of the Total Budget as stated under section 6.1, to avoid receiving a lower score for criterion 4, in the Main Bid Document the Bidder should provide a clear and justified reason why the Bid Price exceeds the expected budget.

- All costs and rates quoted in the Main Bid Document and Bid Price Calculation Sheet must be in GBP (£) and all staff rates quoted in the Tender must represent the Day Rate for employment of staff members.

- Any expenses must be separately included under Expenses.

Tender Evaluation Criteria

Technical & Financial Evaluation

Bidders should take the following evaluation criteria into account when preparing and submitting their tenders. In the event of equivalent scores of two or more received Tenders, suppliers and sub-contractors who have committed to decarbonisation targets (see end of this section) will be preferred.

Criterion 1: Approach to Work (Weighting: 35%)

| Description | Information required from Bidders |
| --- | --- |
| Proposed Approach | In the Main Bid Document, Bidders are required to provide a clear and detailed description on how they plan to deliver the work for this Project. The description should include an initial overview on the approach followed by a description on how each Work Package and task will be delivered. Also, Bidders need to justify how their proposed approach meets the objectives of the Project. |
| Additional Work | If there is any Additional Work proposed by the Bidder, these aspects will be evaluated separately. The suggestion of Additional Work by the Bidder will not have a negative impact on the evaluation of the Tender. |
| Project management | Bidders are required to describe how they will manage the Project utilising appropriate resources and describe how they will work with the various stakeholders, such as the relevant OWA TWG, to get information and manage potentially conflicting relationships. |

Criterion 2: Experience (Weighting: 35%)

| Description | Information required from Bidders |
| --- | --- |
| Experience in offshore wind maritime operations | In the Main Bid Document, Bidders should elaborate on experience of the criteria described to the left and explain how these past experiences are relevant for this Tender. In addition, Bidders should provide at least two examples (with reference to specific roles, responsibilities and activities the Bidder undertook) of previous work which illustrates the Bidder’s skills, capabilities, and experience in all of these areas (Bidders may wish to make reference to submitted examples of previous work for other clients). Bidders are advised that experience is considered a key important criterion and partnerships with other companies to support certain areas of experience are welcomed. All experience / case studies should be attached as an appendix to the Main Bid Document. |
| Experience in w2w gangway use offshore |  |
| Experience in and knowledge of H&S and risk profiles of SOV operations near offshore assets |  |

Criterion 3: Staff Skills (Weighting: 20%)

| Description | Information required from Bidders |
| --- | --- |
| CVs/Resumes | Bidders are required to provide detailed CVs/Resumes for any key personnel who will be involved with this Contract together with proposed Project structure, intended position of the key personnel in the Project, and main responsibilities. CVs should include professional memberships of proposed staff working on this Project. |
| Applicable skills | Bidders should elaborate on the most relevant skills of the key personnel that will be involved in the Project. |
| Prior experience form involved staff | Please include examples of similar work performed by the proposed staff members, explaining how is relevant to the Approach to Work. |
| Expert engagement | A close working relationship with key stakeholders such as, original equipment manufacturers (OEMs), offshore wind farm developers, SOV operators , as well as the OWA Technical Working Group are seen relevant to the success of this Project. Please supply ideas of how these groups can be engaged and leveraged. |

Criterion 4: Bid Price (Weighting: 10%)

| Description | Information required from Bidders |
| --- | --- |
| Day rates and man hours (man-h) for all staff grades | In the Bid Price Calculation Sheet, Bidders are required to provide day rates for all staff grades and to input the man-h involved in each Work Package. |
| Price for the delivery of the Project | In the Bid Price Calculation Sheet, Bidders are required to provide a cost breakdown by Work Package, including man hours and day rates of personnel completing the work as specified in section 5. Bidders are required to specify expected expenses separate from the estimated budget for each Work Package. The Bid Price will be assessed on the price for the Approach to Work (which includes the price of the Work Packages in the Scope of Work and any Alternative Work proposed by the Bidder). If there is any Additional Work proposed by the Bidder, this will be evaluated separately. The suggestion of Additional Work by the Bidder will not have a negative impact on the evaluation of the Tender. Carbon Trust will reimburse reasonable expenses at cost and receipts may be requested. Pre-approval will be required for travel costs over £150 per return journey and combined hotels & subsistence cost exceeding £200 per day. Bidders will be required to confirm or comment on their ability to carry out the activities detailed in the Scope of Work within the initial term of the Contract and provide an outline plan of work. |

Contractual Evaluation

Bidders are required to state any requested amendments to the OWA Stage IV Contractors’ Conditions in their Tender Certificate. Any requests for amendments made after submission of the offer (i.e. not included in the Tender Certificate) shall not be considered by the Carbon Trust. On the basis of any changes requested in the Tender Certificate, the Carbon Trust may reject any bids where they consider there to be a high risk of not agreeing a contract in a timely manner.

The Carbon Trust has committed to reaching Net Zero by 2050. Our associated targets have been validated by the Science Based Targets Initiative (SBTi). To meet the initial targets that we have set for ourselves, we encourage all our suppliers and sub-contractors to have equivalent plans in place by 2026 at the latest. Measuring your emissions, setting targets, and encouraging others to do so will help push the needle on decarbonisation together.

Accordingly, we have included climate change commitment clauses in the OWA Stage IV Contractors’ Conditions. Bidders may submit Tenders even if they cannot meet the defined conditions now, but if this is the case this should be clearly flagged in the Tender Certificate as a requested change to the OWA Stage IV Contractors’ Conditions. Please reach out if you need more information on this.

Glossary

| Approach to Work | Has the meaning set out in section 3.1. |
| --- | --- |
| Additional Work | Any activities that are proposed by the Bidder in addition to those in the Scope of Work. It is at the discretion of the Carbon Trust to consider Additional Work in the evaluation of the Tender. The suggestion of Additional Work by the Bidder will not have a negative impact on the evaluation of the Tender. |
| Alternative Work | Deviations from the Scope of Work that are proposed by the Bidder, which replace work or tasks in the Scope of Work. Alternative Work will be treated as non-optional in the evaluation of the Tender. |
| Award Letter | A letter, issued by Carbon Trust, informing the Contractor about the award of the Contract. The Award Letter is issued together with the Final Scope of Work and the OWA Stage IV Contractors’ Conditions. |
| Bidder | An individual, a company, an organisation or a consortium submitting a bid for the Project. |
| Bid Price | The total price for the Bidder to complete the Project in line with the Approach to Work. The Bid Price shall include the price for the delivery of all Work Packages described in the Scope of Work and any Alternative work proposed by the Bidder. The Bid Price shall not include the price of any Additional Work suggested by the Bidder. |
| Bid Price Calculation Sheet | An Excel template provided by the Carbon Trust that is to be provided by the Bidder in addition to the Main Bid Document. |
| Carbon Trust Project Manager | The Carbon Trust employee who serves as first point of contact in relation to this ITT and the Project. |
| Clarification Document | A document containing all received clarification questions and Carbon Trust’s responses to these questions. |
| Contract | A document consisting of the Award Letter, the Final Scope of Work, the OWA Stage IV Contractors’ Conditions, and any clarifications agreed in writing. |
| Contractor | The Bidder (or in the case of a consortium, Bidders) selected for the delivery of the Project. |
| Description of Tender | This document. |
| Due Diligence Questionnaire | A questionnaire that is to be completed by shortlisted Bidders should Carbon Trust’s bidders vetting process give reason to conduct a due diligence. In case of a consortium, the Due Diligence Questionnaire is to be filled-in by the designated Project Coordinator. |
| Executive Summary Report | A 3-10 pages report containing a high-level description of the Work Programme and a summary of the relevant results, findings and conclusions of the Project. Information can be taken from summaries written for previous Work Packages |
| Final Scope of Work | The agreed Work Programme for the Project, based on the Scope of Work and the Approach to Work, which is mutually agreed between the Carbon Trust and the Contractor. |
| Flash Report | A template provided by the Carbon Trust at Project start. |
| Invitation to Tender (ITT) | The following group of documents: Description of Tender (this document); OWA Stage IV Contractors’ Conditions; Tender Certificate template; Bid Price Calculation Sheet template; and Clarification Document (if applicable). |
| Main Bid Document | Has the meaning given in section 3.1. No template is provided. |
| Project | The Blade Strike Analysis or BlaSt project. |
| Project Closeout Form | A template provided by the Carbon Trust towards the end of the Project. |
| Project Deliverables | The individual deliverables including, but not limited to, any reports, technical notes, documents, drawings, models, data, webinars to be produced by the Contractor according to the Scope of Work (see section 4) or as otherwise agreed in the Final Scope of Work. |
| OWA | Offshore Wind Accelerator |
| OWA Partners | A group of leading offshore wind farm developers supporting the OWA. |
| OWA Cost Model | The Contractor is not expected to produce a cost model of its own, but rather provide an estimate, with appropriate explanation, for potential cost implications of the research undertaken within the frame of the delivered project. The Carbon Trust will provide a template to assist the Contractor in this process. |
| OWA Cost Model Input Sheet | A form (to be provided by Carbon Trust) which the Contractor should complete in WPA to provide input into the OWA Cost Model. |
| Scope of Work | The (preliminary) Work Programme for the Project as defined in section 4 of this document. At Contract award, the Scope of Work will be replaced by the Final Scope of Work. |
| Technical Working Group (TWG) | A group consisting of technical experts appointed by the OWA Partners. The TWG will supervise the Project. |
| Tender | Bidder’s response to this ITT consisting of the following elements: - Main Bid Document (proposal); - signed Tender Certificate; and - Bid Price Calculation Sheet |
| Tender Certificate | A declaration that is to be provided by the Bidder (in case of a consortium: by the designated Project Coordinator) in addition to the Main Bid Document. |
| Total Budget | The expected amount of money available that will be made available from the OWA programme to the Contractor for the delivery the Project. |
| Work Package | A group of related tasks to be delivered under the Project. |
| Work Programme | The entirety of all Work Packages. |

A Clarification Document will not be published if no clarification questions are received in relation to this ITT.

G+ (2026) Managing the risk of moving, installed WTG blades striking a vessel  - Link

https://sciencebasedtargets.org/

A Clarification Document will not be published if no clarification questions are received in relation to this ITT.